E – PROJECT CLOSING

## 4.1	Lessons Learned

| Category | What Went Well | Improvement Needed |
| --- | --- | --- |
| Planning | Smartsheet , GitHub integration | Start coding earlier |
| Execution | Real-time Firebase worked perfectly | Better UI testing on mobile |
| Teamwork | Daily stand-ups via WhatsApp | Use GitHub Projects more actively |

## 4.2	Closure Report

Variance Table

| Item | Planned | Actual | Variance |
| --- | --- | --- | --- |
| Scope | 100% | 100% | None |
| Time | 67 days | 65 days | –2 days |
| Cost | RM 300 | RM 280 | –RM 20 |